BankVault

Agile Foundations — Submission Document

Candidate: Nelly Butera

Organisation: Amalitech Apprenticeship Programme

Role: Apprentice Software Developer

Repository: https://github.com/nellybutera/agile-foundations

CI Status: Passing — GitHub Actions (maven.yml)

Tech stack: Java 17 · Maven · JUnit 5 · Mockito · GitHub Actions

Frameworks: Scrum · CI/CD · Test-Driven Development

# 1. Project Overview

BankVault is a console-based banking system built to demonstrate practical Agile and DevOps delivery. The application allows bank tellers to register customers, manage accounts, process transactions, and generate statements — with file persistence, thread-safe concurrency, and a live CI pipeline.

Foundation note: This project builds on a base scaffold provided through the Amalitech apprenticeship programme. All feature development, architecture decisions, testing, persistence, concurrency, CI integration, and monitoring documented here were individually authored as iterative delivery on top of that foundation — reflecting how professional developers operate: inheriting a codebase and delivering incrementally within it.

## Sprint Overview

| Sprint | Dates | Goal | Stories | Points |
| --- | --- | --- | --- | --- |
| Sprint 0 | Pre-Mar 11 | Plan backlog, define DoD, scope sprints | — | — |
| Sprint 1 | Mar 11–19 | Core banking: customers, accounts, transactions | US-01 to US-04 | 11 |
| Sprint 2 | Mar 25–Apr 2 | Persistence, transfers, CI pipeline, logging | US-05 to US-09 | 15 |

# 2. Sprint 0 — Planning

## Product Vision

BankVault is a console-based banking platform that enables bank tellers to manage customers, accounts, and financial transactions in real time — built to demonstrate clean object-oriented architecture, robust error handling, and iterative delivery using Agile and DevOps practices.

## Product Backlog

| ID | User Story | Priority | Points | Sprint |
| --- | --- | --- | --- | --- |
| US-01 | As a bank teller, I can register a new customer with name, age, contact, email, and address | High | 3 | Sprint 1 |
| US-02 | As a customer, I can open a Savings or Checking account with an initial deposit | High | 3 | Sprint 1 |
| US-03 | As a customer, I can deposit funds into my account | High | 2 | Sprint 1 |
| US-04 | As a customer, I can withdraw funds within allowed limits | High | 3 | Sprint 1 |
| US-05 | As a customer, I can transfer funds between two accounts | Medium | 3 | Sprint 2 |
| US-06 | As a customer, I can generate a formatted account statement | Medium | 2 | Sprint 2 |
| US-07 | As the system, I can persist data to disk so nothing is lost on restart | High | 5 | Sprint 2 |
| US-08 | As a developer, I can trigger the full test suite via CI on every push | High | 3 | Sprint 2 |
| US-09 | As an admin, I can see structured logs for key system events | Medium | 2 | Sprint 2 |

## Definition of Done

A backlog item is considered Done when all of the following conditions are met:

Code compiles without errors (mvn compile exits 0)

All existing tests pass (mvn test exits 0)

The new feature has at least one corresponding unit test

All public methods have Javadoc comments

CI pipeline passes on push to main

No unused imports or dead code are present

The feature is reachable from the console menu (if user-facing)

## Sprint Plans

Sprint 1 Goal: Deliver a working application supporting customer registration, account creation, and core transactions — backed by validated input and a foundational test suite.

Sprint 2 Goal: Extend the application with persistence, inter-account transfers, statement generation, thread safety, and a live CI pipeline — applying all process improvements from the Sprint 1 retrospective.

# 3. Sprint 1 — Review

Sprint dates: Mar 11 – 19, 2026

Sprint goal: Core banking operations: customers, accounts, deposit, withdrawal

## Delivered Stories

| Story | Description | Status | Tests Added |
| --- | --- | --- | --- |
| US-01 | Customer registration — Regular + Premium types, email validation | ✓ Done | AccountServiceTest |
| US-02 | Account creation — Savings ($500 min, 3.5% interest) and Checking ($1,000 overdraft) | ✓ Done | AccountTest |
| US-03 | Deposit — balance update and ledger entry | ✓ Done | AccountTest |
| US-04 | Withdrawal — overdraft guard and minimum balance enforcement | ✓ Done | AccountTest, ExceptionTest |

## Key Commits

| Date | Commit | What it delivered |
| --- | --- | --- |
| Mar 11 | Initial commit → added bank class, account manager, transaction manager | Complete domain model: Customer, Account, Transaction, Bank, AccountManager, TransactionManager |
| Mar 12–13 | Refactored banking architecture for Single Source of Truth → main class complete | SSOT architecture enforced; Main class and interactive menu wired end-to-end |
| Mar 13–16 | Fixed design flow: allowing multiple accounts per customer | Corrected account-customer ownership model; one customer can hold multiple accounts |
| Mar 17 | Refactored AccountManager and Transaction Manager | Separated account management and transaction ledger responsibilities; reduced coupling |
| Mar 19 | Added try catch blocks → added OverdraftLimitExceededException → Merge PR #1 | Full exception hierarchy (7 custom exceptions), input validation, Javadoc, test suite merged |

## Test Results

17 tests across AccountTest and AccountServiceTest — all passing. Tests ran locally via mvn test. The CI pipeline was scoped to Sprint 2.

# 4. Sprint 1 — Retrospective

## What Went Well

1. Consistent, incremental delivery

The commit history reflects genuine day-by-day progress — no large end-of-sprint dumps. Each commit added a discrete, named capability. This cadence made it straightforward to identify exactly when each feature was introduced and to isolate regressions.

2. Designing the exception framework early

Defining a custom exception hierarchy before wiring up the controller paid dividends. When error paths were needed in BankController, the vocabulary already existed — no ad-hoc RuntimeException throwing, no retrofitting.

## What to Improve

1. Early commits mixed too many concerns

Several commits bundled domain classes, service logic, and controller code into a single change. In Sprint 2, commits will target a single behaviour — one feature or one refactor per commit.

2. The initial architecture needed a mid-sprint correction

Two separate refactor passes in the same sprint signal that architecture decisions should happen in Sprint 0, not emerge reactively during execution. In Sprint 2, the data model will be agreed upfront.

## Action Items for Sprint 2

| Action | Why |
| --- | --- |
| One concern per commit — no bundling of unrelated changes | Reduces review noise and makes the history self-documenting |
| Agree the data model before writing any Sprint 2 feature code | Prevents mid-sprint refactor loops |
| Set up GitHub Actions CI at the start of Sprint 2, not the end | Ensures tests run automatically from the first Sprint 2 push |

# 5. Sprint 2 — Review

Sprint dates: Mar 25 – Apr 2, 2026

Sprint goal: Persistence, transfers, CI pipeline, logging — with Sprint 1 process improvements applied

## Delivered Stories

| Story | Description | Status |
| --- | --- | --- |
| US-05 | Account transfers — TRANSFER_OUT / TRANSFER_IN ledger entries, teller confirmation flow | ✓ Done |
| US-06 | Account statement — formatted table, sortable by date or amount, summary footer | ✓ Done |
| US-07 | File persistence — NIO flat-file I/O, auto-load on startup, auto-save on exit | ✓ Done |
| US-08 | GitHub Actions CI — mvn test on push and PR, Surefire report upload | ✓ Done |
| US-09 | Structured logging — java.util.logging in BankController and TransactionManager | ✓ Done |

## Key Commits

| Date | Commit | What it delivered |
| --- | --- | --- |
| Mar 30 | feat: add FunctionalUtils + refactor: replace fixed arrays with collections | Java Collections API migration; shared stream helpers |
| Mar 31 | added FilePersistenceService → autoloaded persisted data on startup | NIO-based persistence; data survives application restarts |
| Mar 31 | added ValidationUtils + added email field to Customer | Regex-backed input validation using Pattern, Matcher, and Predicate |
| Mar 31 | added synchronized updateBalance → made TransactionManager thread-safe | Race condition guards; synchronizedList + synchronized addTransaction |
| Mar 31 | added transfer between accounts + added StatementGenerator | US-05 and US-06 delivered; 3 new tests added |
| Apr 1 | docs: add Javadocs (6 commits) | Full Javadoc coverage across all packages |
| Apr 2 | Merge pull request #3 | All Sprint 2 work merged to main via code-reviewed PR |

## Test Results

| Test File | Tests | Coverage focus |
| --- | --- | --- |
| AccountTest | 8 | Core account state: balance, status, account type |
| AccountServiceTest | 9 | Service operations: create, deposit, withdraw, transfer, fees, interest |
| TransactionManagerTest | 3 | Ledger correctness: totals by type, thread-safe recording |
| ExceptionTest | 12 | Exception hierarchy, input validator edge cases, closed-account guards |
| Total | 32 | All tests passing — CI confirmed green on final push to main |

## Monitoring Evidence

Structured logging added in Sprint 2 using java.util.logging.Logger:

| Logger | Level | Events logged |
| --- | --- | --- |
| BankController | INFO | App start, shutdown, account created, deposit/withdrawal, transfer, manual save |
| TransactionManager | FINE | Every ledger entry (account, type, amount) — for detailed tracing when needed |

Sample log output (INFO level):

INFO: BankVault application started
INFO: Account created: number=ACC001 customer=Jane Doe type=Savings
INFO: Transaction completed: account=ACC001 type=DEPOSIT amount=1500.00
INFO: Transfer completed: from=ACC001 to=ACC002 amount=300.00
INFO: BankVault shutdown — data auto-saved to disk

# 6. Sprint 2 — Final Retrospective

## Process Improvements Applied from Sprint 1

| Sprint 1 Action | Applied? | Evidence |
| --- | --- | --- |
| One concern per commit | ✓ Yes | Sprint 2 commits are focused: added FilePersistenceService, added ValidationUtils — each targets a single behaviour |
| Agree data model before coding | ✓ Yes | Collections migration planned before Sprint 2; no mid-sprint architectural reversals |
| Set up CI at the start of Sprint 2 | Partially | CI configured during Sprint 2 as a dedicated story (US-08), rather than a day-one step |

## What Went Well

1. Incremental feature layering

Sprint 2 features built cleanly on top of Sprint 1 foundations without breaking existing behaviour. File persistence required adding Serializable to existing models — a small, targeted change that did not force restructuring of the service layer. This validates the benefit of the Sprint 1 SSOT refactor.

2. CI pipeline as a safety net

Once the GitHub Actions pipeline was live, it caught a late-stage code review issue before it was merged. This is the value proposition of CI: shifting defect detection left, from discovered in production to blocked at the PR gate.

## Key Lessons Learned

Agile is about feedback loops, not just cadence. The retrospective action item on commit granularity produced a noticeably cleaner Sprint 2 history — retrospectives only have value when their outputs are actually applied.

Architecture decisions made late are expensive. The SSOT refactor in Sprint 1 was necessary but disruptive. Planning the data model upfront reduces mid-sprint context switching.

Infrastructure is not optional. CI, logging, and persistence are easy to defer and easy to regret. Future project plans will treat them as Sprint 0 tasks.

# 7. CI/CD & Testing Summary

## Pipeline Configuration

File: .github/workflows/maven.yml

The pipeline triggers on every push to main and on every pull request. Steps:

Checkout source code

Set up JDK 17 (Temurin) with Maven dependency cache

Run mvn --batch-mode test — fails fast if any test fails, blocking the merge

Upload Surefire test reports as build artefacts (runs even on failure)

## Full Test Suite

| File | Tests | Framework | Focus |
| --- | --- | --- | --- |
| AccountTest | 8 | JUnit 5 | Account state, balance, status |
| AccountServiceTest | 9 | JUnit 5 + Mockito | Service operations end-to-end |
| TransactionManagerTest | 3 | JUnit 5 | Ledger correctness and thread safety |
| ExceptionTest | 12 | JUnit 5 | Exception hierarchy and input validation |
| Total | 32 |  | All passing — CI green |

## Repository

GitHub: https://github.com/nellybutera/agile-foundations

All sprint planning documents, reviews, and retrospectives are available in the docs/agile/ directory of the repository. The CI pipeline configuration is at .github/workflows/maven.yml. The full commit history (80+ commits) demonstrates the iterative, incremental delivery approach required by the lab.